APPLECROSS TRUST FORUM REPORT

January 2020

Deer & Hill

The hind cull started slowly, mainly due to the reduced target number of 40 this year.  An application for night shooting has been submitted to SNH, principally to cover ground around Toscaig and Arrina.

Woods

Allt Mor

Plans are being worked up for a new woodland creation site along the Allt Mor, as discussed during the Trust Meeting in October.

Airigh Drishaig

The woodland at Airigh Drishaig is to be continued under a new grant scheme. This will result in on-going responsibility to enhance woodland regeneration, but the presence of Amy Clarkson will give some assurance that the works should prove successful.

Smiddy

Clearance of the gorse and Sitka spruce regeneration from the Smiddy Wood broadleaf area has been undertaken by a team under contract.

Torgarve Wood

A meeting in Applecross with Community Woodlands is scheduled in January.

Property

The Old Smiddy

Planning consent has finally been secured for the renovation.  As part of a planning condition a car parking area for the Old Smiddy and also Smiddy Cottage and Forge End is to be completed before works can start on the cottage itself.

Estate Shed

The necessary planning consent is now in place and the design specification for the foundations specified and approved by an Engineer. The contractor is due on site early in the new year to lay the concrete foundation pads and the shed sections are expected during the week starting 27th January.

Once completed, this will release Mike’s existing workshop at Clachan for an alternative use in line with the proposals under the Community Land Use Plan, hopefully sometime in the Spring of 2020.

The Old Cart Shed

The Trust will be working with others to clear the Old Cart Shed (at the entrance to the Campsite), again with a view to making it available for an alternative use.

Hartfield

The asbestos roof of the old gym building has been replaced as part of a storm damage insurance claim dating from 2017.  Other internal renovations including installation of en-suites are to be carried out this year.

Hydro

Allt na Moine

CRF Hydropower Ltd have now confirmed that funding for the hydro scheme is in place, and that they are in a position to mobilise works by March 2020. Resumption of the development area, including the pipeline route, is part of a pending application.  Timelines are very tight so far as SSE and commissioning dates are concerned, and if the scheme is to work financially it must be built within a year.  Further details, including the mechanism for the contribution for community benefit, will be available after a meeting on 15th January involving all interested parties, including the Lonbain and Callakille crofters.

Helipad

The Trust has been asked to oversee the project, and to liaise between the Helipad group and Kenny MacBeath as contractor.

Crofting

Various crofting related matters are on-going to clarify ownership, boundaries and wayleaves.

Pensioners’ Firewood

Mike and the crew delivered to 43 pensioners.